The Trevor Arms 
Schedule of Works 
	Refurbishment Work
	
	

	External – Front Area 

	
	

	· Allow for new signage and lighting scheme.
	ü
	

	· Allow for complete decorations externally.
	ü
	

	· Demolish brick planters.
	
	

	· Repairs to balustrade and flag paving to side entrance 
	
	

	· New Birra Moretti branded timber furniture.
	
	

	External – Rear Area
	

	

	· Clear guttering and roof to restaurant.
	
	

	· Remove play equipment at rear of car park.
	
	

	· White line car park.
	
	

	· New bound gravel to rear beer garden.
	
	

	· New festoon lights to rear beer garden.
	
	

	· New Birra Moretti branded huts.
	
	

	Snug

	
	

	· Remove balustrade to opening.
	ü
	

	· Remove balustrade and glaze openings to entrance corridor.
	ü
	

	· Retain and refurbish existing timber floor.
	ü
	

	· Form new dummy chimney breast with timber fire surround and feature electric stove.
	ü
	

	· New Light fittings to existing positions.
	
	ü

	· New artwork & bric -a- brac.
	
	ü

	Bar Lounge

	
	

	· Strip out existing runs of fixed seating and form section of fixed seating and new screen. Inc upholstery, joinery, foams, fabrics & sundries.
	ü
	ü

	· Retain and refurbish existing timber floor.
	ü
	

	· Retain and clean existing flag stone floor.
	ü
	

	· New section of painted checkerboard timber floor.
	ü
	

	· Allow for full decorations to all painted surfaces. 
	ü
	

	· Infill opening with glazed screen.
	ü
	

	· Form new screen.
	ü
	

	· Mix of new and refurbished loose furniture.
	
	ü

	· New feature wine display cabinet.
	ü
	

	· New Light fittings to existing positions.
	
	ü

	· New artwork & bric -a- brac.
	
	ü

	· New internal signage.
	ü
	

	Main Bar Area

	
	

	· Remove asbestos panel door. 
	ü
	

	· New section of parquet timber floor to match existing.
	ü
	

	· Retain and refurbish existing timber floor.
	ü
	

	· Repairs to windows generally.
	ü
	

	· Refurbish and allow for part new loose furniture.
	
	ü

	· Full re-decoration.
	ü
	

	Bar Lounge Bar Servery & Backfitting

	
	

	· Retain existing Bar counter -Strip & and repolish existing countertop. Paint bar front.
	ü

	

	· New ice maker and glass washer.
	ü
	

	· New bar product layout to be installed. 
	ü
	

	Restaurant 

	
	

	· Remove screen doors. 
	ü
	

	· [bookmark: _Hlk166495111]Repolish existing timber flooring.
	ü
	

	· Strip out non original ( 2013 built )chimney breast and fireplace and install new wall panelling.
	ü
	

	· Allow for full decorations to all painted surfaces. 
	ü
	

	· Form new curved seating booth. Inc upholstery, joinery, foams, fabrics & sundries in new in position previously occupied by carvery unit. 
	ü
	ü

	· Form 2 new sections of fixed seating and new screen. Inc upholstery, joinery, foams, fabrics & sundries.
	ü
	ü

	· New light fittings to existing and proposed positions. 
	
	ü

	· New artwork and bric-a-brac.
	
	ü

	· Refurbish and allow for part new loose furniture.
	
	ü

	· Allow for new feature curved booth. Inc upholstery, joinery, foams, fabrics & sundries to vaulted ceiling area.
	
	

	· New feature wallpaper.
	
	

	· New feature joinery display cabinet.
	
	

	· New Internal Signage.
	ü
	

	Restaurant Bar Servery & Backfitting

	
	

	· Upgrade bar to include dispense.
	
	

	· Strip bar top, paint bar front, and remove bar flap.
	
	

	· New wine rack and coolers to bar.
	
	

	Ladies Toilets 

	
	

	· New door to toilet lobby.
	ü
	

	· Redecorate throughout.
	ü
	

	· New timber effect safety vinyl flooring to be fitted.
	ü
	

	· New vanity unit with existing WHB.
	ü
	

	· New bric-a-brac.
	
	ü

	· Renew light fittings over vanity unit
	
	ü

	Gents Toilets

	
	

	· Redecorate throughout.
	ü
	

	· New entrance matting to lobby
	ü
	

	· New timber effect safety vinyl flooring to be fitted.
	ü
	

	· New vanity unit with existing WHB
	
	

	· New bric-a-brac.
	
	ü

	Accessible Toilet 

	
	

	· Redecorate throughout.
	ü
	

	Trade Kitchen 

	
	

	· New layout and upgraded equipment provided as per Star Pubs and Bars kitchen plan. 
	ü
	

	Domestic Accommodation

	
	

	· Full Redecoration throughout in line with our ready to trade promise. 
	ü
	

	General

	
	

	Ensure property is compliant for electrical, gas, emergency lighting and fire alarm systems.
	
	

	Tenant F&F items –
	
	

	These are the loose items that the landlord will design and procure on behalf of the tenant that the tenant is required to pay for and is estimated as below.
	
	

	Specialist Catering Equipment 
	
	

	Bric-a-brac to be determined
	
	

	New and refurbishment of existing internal furniture
	
	

	New external furniture
	
	

	Curtains and Blinds
	
	

	TV’s and Sound Systems
	
	

	Tills and till cabling
	
	

	Coffee Machine
	
	



Fixtures & Fittings (F&F): ~ Limited replacement items of this nature is included some are landlord and some are lessee responsible items that for instance include furniture, appliances, equipment, carpet and light fittings etc.
It should be noted that this schedule does not constitute a full Structural Survey of the property and should not be relied upon in this capacity. We would always recommend that you seek your own independent professional property advice prior to entering into any form of lease / tenancy agreement.
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