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Erection of 5 dwellings, Tudor Drive, Penley, Wrexham
 
Wrexham Borough County Council have requested that documented supervision of this project is undertaken at specified time scales. The following procedures are in addition to methodology as set out in method statement. PC17/191/MS.

The following table is to be filled in throughout the development of the site (all timescales to be +/- 1 week)

	Action
	Timescale (from start)
	Date effected
	Issues corrected when on site
	Good to proceed -inform LPA
	Acknow-ledged by LPA

	Tree matters talk with foreman
	Start
	6th  Aug 2018
	-
	Yes DB
	JB/SEH

	Erection of protective fencing
	Start
	6th Aug 2018
	Drive poles into ground behind protective fencing to prevent them being pushed closer to trees
	Yes DB
	JB/SEH

	1st site visit
	1 week
	16th Aug
	None
	Yes DB
	JB/SEH

	2nd site visit
	7 weeks
	27th Sept
	None
	Yes DB
	 JB/SEH

	3rd site visit
	13 weeks
	2nd Nov
	None
	Yes DB
	JB/SEH

	4th site visit
	19 weeks
	20th Dec 
	Some minor re-alignment of fence carried out.
	Yes DB
	[bookmark: _GoBack]JB/SEH

	5th site visit
	25 weeks
	
	
	
	

	Final site visit after protective fencing is removed
	When required
	
	
	
	

	
	
	
	
	
	



Arboriculturist to submit form to LPA within one week of making visit.
LPA to acknowledge receipt and recording of results to arboriculturist.
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