# Old Oak Tree Care

# Old Oak Tree Care

## 50 Chestnut Road, Loggerheads, Market Drayton, Shropshire TF9 4BL

### Tel: 01630 673216 	Mob: 07813 808174 	Web: www.oldoaktreecare.co.uk

## 50 Chestnut Road, Loggerheads, Market Drayton, Shropshire TF9 4BL

### Tel: 01630 673216 	Mob: 07813 808174 	Web: www.oldoaktreecare.co.uk

Erection of 5 dwellings, Tudor Drive, Penley, Wrexham

Wrexham Borough County Council have requested that documented supervision of this project is undertaken at specified time scales. The following procedures are in addition to methodology as set out in method statement. PC17/191/MS.

The following table is to be filled in throughout the development of the site (all timescales to be +/- 1 week)

| Action | Timescale (from start) | Date effected | Issues corrected when on site | Good to proceed -inform LPA | Acknow-ledged by LPA |
| --- | --- | --- | --- | --- | --- |
| Tree matters talk with foreman | Start | 6th Aug 2018 | - | Yes DB | JB/SEH |
| Erection of protective fencing | Start | 6th Aug 2018 | Drive poles into ground behind protective fencing to prevent them being pushed closer to trees | Yes DB | JB/SEH |
| 1st site visit | 1 week | 16th Aug | None | Yes DB | JB/SEH |
| 2nd site visit | 7 weeks | 27th Sept | None | Yes DB | JB/SEH |
| 3rd site visit | 13 weeks | 2nd Nov | None | Yes DB | JB/SEH |
| 4th site visit | 19 weeks | 20th Dec | Some minor re-alignment of fence carried out. | Yes DB | JB/SEH |
| 5th site visit | 25 weeks |  |  |  |  |
| Final site visit after protective fencing is removed | When required |  |  |  |  |

Arboriculturist to submit form to LPA within one week of making visit.

LPA to acknowledge receipt and recording of results to arboriculturist.